CIRO

Crisis Intelligence & Response Orchestrator

AISeekho 2026 Hackathon — Challenge 3

4-Member Implementation Plan  |  May 14–20, 2026

# Team Structure & Tech Stack

| Member 1 | Member 2 | Member 3 | Member 4 |
| --- | --- | --- | --- |
| Backend + AI Agent | Mobile App (Flutter) | Data + Signals | Frontend Dashboard |
| FastAPI, Gemini AI, Firestore | Flutter, Maps SDK, Dart | Python, WebSocket, signal processing | HTML/JS dashboard, web UI, logs |

| Tool | What For | Cost | Who Uses It |
| --- | --- | --- | --- |
| Google Antigravity | Build all code with AI agents | Free | All 4 members |
| Gemini AI Studio API | Brain of crisis detection | Free tier | Member 1 & 3 |
| Firestore | Store crises, logs, actions | Free tier | Member 1 |
| Google Maps API | Crisis map on mobile | ~$1 credits | Member 2 |
| Cloud Run | Host backend for demo | ~$2 credits | Member 1 |
| Flutter | Mobile app | Free | Member 2 |

PHASE 1: Foundation & Setup [ Day 1–2 ¦ May 14–15 ]

Goal: Every member has their own isolated module running independently. No one waits on anyone else. Each part is self-contained with mock data.

| Member 1 Backend Lead | Set up FastAPI backend with 4 endpoints, Pydantic models, Firestore connection, and environment config. Everything returns mock data for now. |
| --- | --- |
| Antigravity Prompt | Build a Python FastAPI backend for a crisis detection system called CIRO. Create these files: - main.py: FastAPI app with 4 endpoints: POST /api/ingest, POST /api/detect, POST /api/actions, POST /api/simulate. All return mock JSON for now. - models.py: Pydantic models for CrisisSignal (text, location, type, severity), DetectedCrisis (type, location, severity, confidence, reasoning), ResponseAction (id, type, description, priority) - config.py: reads GEMINI_API_KEY and FIRESTORE_PROJECT_ID from environment - requirements.txt: fastapi, uvicorn, google-cloud-firestore, google-generativeai, python-dotenv Set up Firestore client in a db.py file. Add a basic README section for setup. Return complete working code for every file. |
| Working at end of phase | ✓ FastAPI server running on localhost:8000 ✓ POST /api/ingest accepts crisis signal JSON ✓ POST /api/detect returns hardcoded crisis object ✓ POST /api/simulate returns mock before/after state ✓ Firestore project linked and connected |

| Member 2 Mobile App Lead | Create Flutter project with 3 screens and navigation. All screens use mock/hardcoded data — no backend calls yet. Map shows Islamabad. |
| --- | --- |
| Antigravity Prompt | Create a Flutter mobile app for CIRO crisis response system. Set up pubspec.yaml with: google_maps_flutter, http, provider, material UI. Create these screens: 1. HomeScreen: title "CIRO Crisis Monitor", TextFormField for report text, DropdownButton with zones [G-10, G-11, F-8, I-8, Blue Area], DropdownButton with types [Flood, Accident, Power Outage, Fire, Traffic], ElevatedButton "Analyze Crisis" that navigates to ResponseScreen. 2. MapScreen: GoogleMap widget centered on lat:33.6844 lng:73.0479 zoom:12, a FloatingActionButton to go back. 3. ResponseScreen: Card showing hardcoded crisis data (type: Urban Flooding, location: G-10, severity: 4, confidence: 87%), ListView of 3 hardcoded action items each with a priority badge. Create main.dart with MaterialApp routing. Return all files with complete Dart code. |
| Working at end of phase | ✓ Flutter app launches on Android emulator ✓ HomeScreen: text input + location dropdown + submit button ✓ MapScreen: Google Map centered on Islamabad (33.6844, 73.0479) ✓ ResponseScreen: hardcoded crisis card + 3 action items ✓ Navigation between all 3 screens works |

| Member 3 Data & Signals Lead | Build the signal processing module standalone in Python. Generates mock signals in English and Roman Urdu, extracts location and crisis type. No backend dependency. |
| --- | --- |
| Antigravity Prompt | Create a Python module signal_processor.py for CIRO crisis detection. Define these classes: 1. MockDataGenerator: generates 20+ realistic crisis signals for Islamabad. Each signal has: text (mix of English and Roman Urdu), location (G-10/G-11/F-8/I-8/Blue Area), crisis_type (flood/accident/outage/fire/traffic), severity (1-5), timestamp. Roman Urdu examples: "G-10 mein pani bhar gaya hai", "F-8 mein bara accident hua hai", "Blue Area mein bijli nahi hai". 2. SignalNormalizer: takes raw text input, extracts location (look for G-10, G-11, F-8, I-8, Blue Area mentions), crisis_type (flood keywords: pani/flood/baarish, accident: accident/crash, outage: bijli/electricity), severity (1-5 based on urgency words). 3. Save 3 test scenario JSONs to scenarios.json: Scenario A (G-10 flooding, 10 signals escalating), Scenario B (F-8 accident, 10 signals sudden), Scenario C (Blue Area outage, 10 signals stable). Add if __name__ == "__main__": block that runs all classes and prints results. |
| Working at end of phase | ✓ signal_processor.py runs standalone with python signal_processor.py ✓ MockDataGenerator produces 20+ realistic Islamabad crisis signals ✓ Roman Urdu inputs (pani bhar gaya, road block) parsed correctly ✓ JSON file with 3 complete pre-built test scenarios saved to disk ✓ Severity score 1-5 calculated from signal text |

| Member 4 Frontend Dashboard Lead | Build the standalone web dashboard HTML file with mock data. Islamabad SVG map, signal feed that auto-scrolls, action panel. No backend connection yet. |
| --- | --- |
| Antigravity Prompt | Create a single HTML file dashboard.html for CIRO crisis response system. No external libraries. Layout: 3-column layout using CSS grid. Left column (Signal Feed): scrollable list, new mock signals added via JavaScript setInterval every 3 seconds. Each signal: timestamp, colored severity badge (red/orange/yellow), location name, crisis type text. Center column (Islamabad Map): SVG map showing labeled rectangular zones for G-10, G-11, F-8, I-8, Blue Area, Blue Area. Each zone is a rect with a text label. Clicking a zone highlights it (changes fill color) and shows a small info panel below the map with zone name and "No active crisis". Right column (Actions Panel): header "Recommended Actions", 3 hardcoded action cards each with: action title, description, priority badge (P1/P2/P3), and a "Simulate" button that on click appends a log entry to an action log section below the 3 cards. Top bar: "CIRO Crisis Intelligence Dashboard" and a live clock using JavaScript. Dark color theme. Professional look. All CSS inline in the file. |
| Working at end of phase | ✓ dashboard.html opens and renders correctly in any browser ✓ SVG Islamabad map shows labeled zones (G-10, G-11, F-8, I-8, Blue Area) ✓ Signal feed auto-populates with new mock entry every 3 seconds ✓ Action panel shows 3 hardcoded recommended actions ✓ Clicking a map zone highlights it and shows zone info |

PHASE 2: Core AI Intelligence [ Day 3–4 ¦ May 16–17 ]

Goal: Gemini AI agent detects crises from signals and returns structured reasoning. Each member upgrades their own Phase 1 module — still no cross-member dependency.

| Member 1 Backend Lead | Add Gemini AI agent to the backend. The agent takes signals, reasons about them, and returns a structured crisis detection result with agent trace. |
| --- | --- |
| Antigravity Prompt | Add a Gemini AI agent to the CIRO FastAPI backend. Create gemini_agent.py with a CrisisDetectionAgent class: - analyze(signals: list[CrisisSignal]) method that calls Gemini 2.5 Flash (model: gemini-2.5-flash) via google.generativeai - System prompt must instruct Gemini to return ONLY valid JSON (no markdown) with this structure: { "detected_crisis": { "type": str, "location": str, "severity": int 1-5, "confidence": float 0-1, "reasoning": str }, "recommended_actions": [ { "id": str, "type": str, "description": str, "priority": int 1-3, "estimated_impact": str } ], "agent_trace": { "signals_analyzed": int, "reasoning_steps": [str], "decision_made_at": str } } - Save result to Firestore collection "crises" with auto-generated ID - Update POST /api/detect endpoint to call this agent - Add POST /api/crisis/{crisis_id}/actions to fetch saved actions for a crisis Use GEMINI_API_KEY from environment. Handle JSON parse errors gracefully. |
| Working at end of phase | ✓ gemini_agent.py calls Gemini 2.5 Flash and returns structured JSON ✓ POST /api/detect now uses Gemini — real crisis type, location, confidence score ✓ Agent trace with numbered reasoning steps included in response ✓ Detection result saved to Firestore with unique crisis_id ✓ Tested with 3 sample signals from Member 3's scenarios.json |

| Member 2 Mobile App Lead | Connect the Flutter app to the backend. The form submits real data, ResponseScreen shows real Gemini output including confidence and agent reasoning. |
| --- | --- |
| Antigravity Prompt | Connect the CIRO Flutter app to the backend API. 1. Create api_service.dart with an ApiService class: - submitSignal(text, location, type) → POST to /api/ingest, then POST to /api/detect, returns DetectedCrisis object - simulateAction(actionId, crisisId) → POST to /api/simulate 2. Update HomeScreen: on button press call ApiService.submitSignal(), show CircularProgressIndicator while loading, navigate to ResponseScreen with the response, show SnackBar on error. 3. Update ResponseScreen to display real data: - Crisis type and location in a header Card - Severity shown as filled/empty star icons (1-5) - Confidence shown as percentage with a LinearProgressIndicator - Actions as ListTile items with colored priority badge (red P1, orange P2, green P3) and "Simulate" button - Agent reasoning in ExpansionTile "View AI Reasoning" with numbered steps Generate all updated Dart files with complete code. |
| Working at end of phase | ✓ HomeScreen form POSTs to http://localhost:8000/api/ingest then /api/detect ✓ Loading spinner shows while Gemini processes ✓ ResponseScreen shows real crisis type, location, severity stars, confidence % ✓ 3 recommended actions shown with P1/P2/P3 priority badges ✓ Agent reasoning steps visible in expandable ExpansionTile |

| Member 3 Data & Signals Lead | Build the multi-source signal aggregator. Combines social media text, simulated weather, and simulated traffic into a unified signal list. Adds crisis probability scoring. |
| --- | --- |
| Antigravity Prompt | Create signal_aggregator.py for CIRO multi-source signal processing. Classes: 1. WeatherSimulator: simulate_weather(zone) returns dict with condition (heavy_rain/heatwave/normal), rainfall_mm (float), alert_level (none/watch/warning/emergency). July-August = heavy rain, May-June = heatwave, else normal. 2. TrafficSimulator: simulate_traffic(zone) returns dict with congestion_score (0-100), incident_count (int), peak_hour (bool). G-10 and G-11 get higher scores during 8-10am and 5-8pm simulation windows. 3. SignalAggregator: ingest_social(text, location) normalizes text to CrisisSignal. aggregate_all(zone) calls all 3 sources and returns list of CrisisSignal objects. 4. CrisisScorer: score(signals: list) returns CrisisAssessment with crisis_probability (0.0-1.0 based on signal count and severity average), severity_level (1-5), trend (escalating if last 3 signals have rising severity, de-escalating if falling, else stable). Add main block that tests with all 5 Islamabad zones. |
| Working at end of phase | ✓ signal_aggregator.py aggregates 3 sources into one list ✓ Weather simulation returns realistic Pakistan monsoon/heatwave data ✓ Traffic simulation returns congestion 0-100 per Islamabad zone ✓ CrisisScorer returns probability (0-1), severity (1-5), trend (escalating/stable/de-escalating) ✓ aggregate_all('G-10') returns 3+ combined signals ready for Gemini |

| Member 4 Frontend Dashboard Lead | Upgrade the dashboard to call the backend APIs. Signal feed calls /api/ingest, the map zone fill color reflects real severity, and the agent trace section shows AI reasoning steps. |
| --- | --- |
| Antigravity Prompt | Upgrade dashboard.html to connect to the CIRO backend at http://localhost:8000. Changes: 1. Add an "Analyze Zone" input form above the map: text area for crisis report, zone selector dropdown, type selector, "Analyze" button. On click: fetch POST /api/ingest with {text, location, type}, then fetch POST /api/detect. Show spinner in button while loading. 2. On response: update the right panel with real data. Update the clicked map zone fill color based on severity (severity 4-5 = #E74C3C red, 2-3 = #E67E22 orange, 1 = #F1C40F yellow). Store zone→crisis mapping in a JS object. 3. Add "Agent Reasoning" section below action panel: shows the reasoning_steps array from Gemini response. Each step appears with a number badge and text. Use a typing animation (add steps one at a time with 400ms delay each). 4. Update Simulate buttons: fetch POST /api/simulate with {action_id, crisis_id}, append result to action log with timestamp, before_state, after_state. Keep all JavaScript in the same file. Handle fetch errors with a visible red banner. |
| Working at end of phase | ✓ Clicking 'Analyze' in dashboard POSTs to backend and shows real Gemini response ✓ Map zone colors update based on real severity (red=4-5, orange=2-3, yellow=1) ✓ Agent trace section shows Gemini's numbered reasoning steps ✓ Action buttons call /api/simulate and append result to action log ✓ Error state shown clearly if backend is unreachable |

PHASE 3: Action Simulation & Live Data [ Day 5–6 ¦ May 18–19 ]

Goal: Actions simulate end-to-end with before/after state. Live WebSocket signals flow. All 4 modules connect together for the first time.

| Member 1 Backend Lead | Add the action simulator and WebSocket endpoint. Actions produce real before/after states and log to Firestore. Backend is now fully connected to Member 3's aggregator via a shared Python import. |
| --- | --- |
| Antigravity Prompt | Add action simulation and WebSocket to the CIRO backend. 1. Create action_simulator.py with ActionSimulator class: - simulate_traffic_reroute(location, alternate_route): updates Firestore doc "routing/{location}" with before_congestion=85, after_congestion=35, route=alternate_route. Returns SimulationResult with before_state, after_state, execution_log entry. - simulate_emergency_dispatch(location, service_type): creates Firestore doc in "emergency_tickets" with auto ID, location, service_type, status="dispatched", eta_minutes=randint(8,20), timestamp. Returns SimulationResult. - simulate_citizen_alert(location, message): creates Firestore doc in "alerts". Returns SimulationResult with recipient_count=randint(1200,8000). - All methods use asyncio.sleep(1.5) to simulate real execution time. 2. Update POST /api/simulate to call ActionSimulator based on action type field. 3. Add WebSocket endpoint /ws/signals: on connect, every 5 seconds generate a signal using Member 3's MockDataGenerator and broadcast to all connected clients as JSON. 4. Import signal_aggregator.py (place both files in same directory). |
| Working at end of phase | ✓ action_simulator.py simulates 4 action types with before/after comparison ✓ Traffic reroute: congestion 85% → 35% in response ✓ Emergency dispatch: creates ticket with ID and ETA in Firestore ✓ Alert citizens: generates SMS content with simulated recipient count ✓ WebSocket at /ws/signals streams new signals every 5 seconds ✓ GET /api/crisis/{id}/logs returns full execution timeline |

| Member 2 Mobile App Lead | Add real Google Maps with crisis markers and the simulation animation screen. All self-contained — gets data from the API responses already in app state. |
| --- | --- |
| Antigravity Prompt | Upgrade the CIRO Flutter app with real maps and simulation animation. 1. Update MapScreen: when navigated to with a DetectedCrisis object, add a Circle overlay at the crisis coordinates (radius: 800 meters, fillColor: red 40% opacity, strokeColor: red). Add a Polyline between 3 hardcoded alternate route coordinates near the crisis zone (color: blue, dashed pattern: [10,5]). Add a Marker at crisis location with an InfoWindow showing crisis type and severity. 2. Create ActionSimulationScreen: accepts an action object. Shows a stepper with 4 steps that auto-advance with 1500ms delay each: Step 1 "Reading situation data..." (CircularProgressIndicator), Step 2 "Executing: [action.description]" (Icon action-specific), Step 3 Two side-by-side Cards: before_state and after_state from API response, Step 4 "Action complete" with green check icon and impact description. 3. Add WebSocket connection in main.dart using web_socket_channel package: connect to ws://localhost:8000/ws/signals, on message show a SlideTransition banner from top with the signal text for 3 seconds. Generate all Dart files with complete code. |
| Working at end of phase | ✓ MapScreen shows red filled circle at crisis location (radius 800m) ✓ Alternate route drawn as blue dashed polyline on map ✓ ActionSimulationScreen: 4 animated steps play through automatically ✓ Before state card (congestion 85%) and after card (congestion 35%) shown side by side ✓ WebSocket listener receives live signals and shows notification banner |

| Member 3 Data & Signals Lead | Add the 3 complete demo scenarios and crisis probability trend tracker. Produces the pre-built scenario data that Member 1's WebSocket will broadcast and that judges will see in the demo. |
| --- | --- |
| Antigravity Prompt | Create 3 complete demo scenarios for CIRO and a scenario runner. 1. Create scenarios.json with 3 scenarios. Each has scenario_id, name, zone, description, and signals array of 10 objects each with: timestamp (sequential, 2min apart), text (realistic English/Roman Urdu), crisis_type, severity (int 1-5), source (social/weather/traffic). Scenario A "G-10 Urban Flood": severities escalate [1,1,2,2,3,3,4,4,5,5]. Texts include "thodi baarish ho rahi hai G-10 mein" early, "G-10 mein pani bhar gaya gaariyan phans gayi" later. Scenario B "F-8 Road Accident": severities [5,5,4,4,3,3,3,2,2,1] — sudden then calming. Scenario C "Blue Area Power Outage": severities [3,3,3,3,3,2,3,3,3,3] — stable. 2. Create demo_runner.py: loads scenarios.json, for each scenario calls SignalAggregator and CrisisScorer on each signal sequentially, prints a formatted trace table showing signal text, severity, and running probability score after each signal. Run as: python demo_runner.py --scenario A |
| Working at end of phase | ✓ scenarios.json has 3 complete scenarios, 10 timestamped signals each ✓ Scenario A (G-10 flooding): severity escalates from 1 to 5 over 10 signals ✓ Scenario B (F-8 accident): sudden spike to severity 5 from signal 1 ✓ Scenario C (Blue Area outage): stays stable at severity 3 ✓ demo_runner.py plays a scenario end-to-end and prints full trace |

| Member 4 Frontend Dashboard Lead | Connect dashboard to live WebSocket feed. Map zones change color in real time. Simulation log becomes a visual timeline. Everything is live and connected. |
| --- | --- |
| Antigravity Prompt | Upgrade dashboard.html with live WebSocket and simulation timeline. 1. WebSocket connection: const ws = new WebSocket('ws://localhost:8000/ws/signals'). On message: parse JSON signal, prepend a new signal card to the feed with slide-in CSS animation (translateY from -20px to 0, 300ms ease). Update zone color map object and re-fill the SVG zone rect. Cap feed at 50 items. 2. Simulation timeline: replace the flat action log with a vertical timeline. Each entry is a div with: a colored circle dot on the left connected by a vertical line, timestamp on the right, action type as bold title, before/after as two inline colored spans (before = red background, after = green background). New entries append at bottom with a scroll-into-view call. 3. Before/after visualization: after a simulation result arrives, add two side-by-side progress bars in the action card: "Before" bar filled to before_congestion% in red, "After" bar filled to after_congestion% in green, with percentage labels. 4. Add a connection status indicator in top bar: green dot "Live" when WebSocket connected, red dot "Offline" when disconnected. Auto-reconnect every 5 seconds if disconnected. |
| Working at end of phase | ✓ Dashboard connects to WebSocket and receives live signals every 5 seconds ✓ New signals slide into feed with smooth CSS animation ✓ Map zone fill color updates automatically when new signal arrives for that zone ✓ Simulation log shows as vertical timeline with dots and cards ✓ Before/after congestion shown as two progress bars side by side |

PHASE 4: Final Integration & Deployment [ Day 7 ¦ May 20 ]

Goal: Everything deployed and demo-ready. Each member completes their own module's final polish and export. No cross-dependency.

| Member 1 Backend Lead | Deploy backend to Cloud Run. Add demo endpoint that auto-runs a full scenario. Add health check and CORS. Write Dockerfile. |
| --- | --- |
| Antigravity Prompt | Prepare CIRO backend for deployment. 1. Add CORS middleware to main.py: allow_origins=["*"], allow_methods=["*"], allow_headers=["*"]. 2. Add GET /api/health endpoint returning {"status": "ok", "service": "CIRO", "timestamp": datetime.now().isoformat()}. 3. Add POST /api/demo/run-scenario/{scenario_id} endpoint: loads scenarios.json, iterates signals with 2 second asyncio.sleep between each, calls /api/ingest and /api/detect internally, returns StreamingResponse of Server-Sent Events so caller sees each step as it happens. 4. Create Dockerfile: FROM python:3.11-slim, WORKDIR /app, COPY requirements.txt ., RUN pip install -r requirements.txt, COPY . ., CMD ["uvicorn", "main:app", "--host", "0.0.0.0", "--port", "8080"]. 5. Add .env.example listing all required environment variables. Include exact gcloud CLI commands to deploy to Cloud Run: gcloud run deploy ciro-backend --source . --region asia-south1 --allow-unauthenticated |
| Working at end of phase | ✓ Backend live at a public Cloud Run URL ✓ POST /api/demo/run-scenario/A runs full Scenario A automatically ✓ GET /api/health returns {status: ok, timestamp} ✓ CORS allows all origins for demo ✓ Dockerfile builds and runs cleanly ✓ ~$2 of the $5 credits used |

| Member 2 Mobile App Lead | Add demo mode that auto-runs Scenario A. Polish animations. Build APK. Update backend URL to Cloud Run. |
| --- | --- |
| Antigravity Prompt | Finalize the CIRO Flutter app for demo. 1. Add "Demo Mode" IconButton in HomeScreen AppBar. On press: show a SnackBar "Running Scenario A...", then automatically call ApiService.submitSignal() with pre-filled Scenario A data (text: "G-10 mein pani bhar gaya hai gaariyan phans gayi hain", location: "G-10", type: "flood"), wait 2 seconds, navigate to ResponseScreen, wait 2 seconds, auto-navigate to MapScreen, wait 2 seconds, auto-navigate to ActionSimulationScreen with the first action. 2. Add Hero animation: wrap the crisis severity display in both HomeScreen and ResponseScreen in Hero(tag: "severity"). 3. Add ripple animation to crisis map marker: use a custom MarkerBuilder that draws a circle which scales from 0.8 to 1.2 using AnimationController repeat(reverse: true) with 800ms duration. 4. Update all http:// URLs to use a const baseUrl variable set to the Cloud Run URL. 5. Provide the exact flutter build apk --release command and where the output APK is located. |
| Working at end of phase | ✓ Demo mode button on HomeScreen auto-runs Scenario A with 2s pauses between steps ✓ All screen transitions use Hero animations ✓ Crisis marker pulses with a ripple animation on map ✓ APK built and installable (flutter build apk --release) ✓ Backend URL updated to Cloud Run URL from Member 1 |

| Member 3 Data & Signals Lead | Export all 3 agent traces as clean JSON files and a human-readable text document. Generate statistics summary. These become the hackathon submission artifacts. |
| --- | --- |
| Antigravity Prompt | Create submission artifacts for CIRO hackathon. 1. Create trace_exporter.py: runs all 3 scenarios from scenarios.json through MockDataGenerator and CrisisScorer. For each scenario saves a JSON file to agent_traces/ folder with: scenario_name, signals_processed, reasoning_steps (list of strings explaining each decision), crisis_detected (type, location, severity, confidence), actions_recommended (list), timestamp. 2. Create readable_trace.py: loads all 3 trace JSONs and writes agent_reasoning.txt. Format: clear headings per scenario, numbered reasoning steps, boxed summary of final decision. Should read like a professional incident report. 3. Create stats_generator.py: computes and saves statistics.json with: total_signals_processed (sum across scenarios), avg_detection_latency_ms (simulated, randint 800-1200), actions_simulated (count), crisis_types_detected (list), zones_covered (list), scenarios_tested: 3. Run all three with: python trace_exporter.py && python readable_trace.py && python stats_generator.py |
| Working at end of phase | ✓ agent_traces/ folder with trace_A.json, trace_B.json, trace_C.json ✓ agent_reasoning.txt with formatted reasoning for each scenario ✓ statistics.json: signals processed, avg detection time, actions simulated ✓ All files ready to include in GitHub repo submission |

| Member 4 Frontend Dashboard Lead | Final dashboard polish. Add scenario selector to run pre-built demos. Ensure everything works with deployed Cloud Run URL. Package dashboard for submission. |
| --- | --- |
| Antigravity Prompt | Finalize dashboard.html for submission. 1. Update all fetch URLs to use a configurable const BASE_URL = 'https://[cloud-run-url]' at top of the script section. Add a small settings panel (collapsible div) where BASE_URL can be changed in the browser without editing code. 2. Add Scenario Selector above the map: a row of 3 buttons "Scenario A: G-10 Flood", "Scenario B: F-8 Accident", "Scenario C: Blue Area Outage". On click: fetch POST /api/demo/run-scenario/{id} with EventSource (Server-Sent Events). Each SSE event updates the signal feed, map, and action panel progressively as the scenario plays out. 3. Add a Reset button that clears all signal feed items, resets map zone colors to default gray, clears action log, and sets all panels back to empty state. 4. Add a detailed HTML comment block at the very top of the file explaining: what CIRO is, how to set the backend URL, how to run each scenario, what each panel shows. The final file must be fully self-contained — no external dependencies. |
| Working at end of phase | ✓ Dashboard works with deployed Cloud Run backend URL ✓ Scenario selector dropdown runs Scenario A/B/C automatically ✓ All panels update correctly with scenario data ✓ dashboard.html is a single self-contained file ready for GitHub ✓ Brief user guide comment at top of HTML file explaining how to use |

# Credit Usage Plan ($5 Total)

| Service | Usage | Cost | Managed by |
| --- | --- | --- | --- |
| Cloud Run (backend hosting) | Deploy FastAPI for demo day | ~$2.00 | Member 1 |
| Maps JavaScript API | ~500 map loads during demo | ~$1.00 | Member 2 |
| Geocoding API | ~100 location lookups | ~$0.50 | Member 2 |
| Buffer (safety margin) | Unexpected usage | ~$1.50 | — |
| TOTAL |  | $5.00 | All covered |

Gemini API calls, Firestore reads/writes, and all development usage are FREE via AI Studio free tier. Credits are used only for the deployed demo on May 20.

# Key Rules to Avoid Blockers

- Each member owns exactly one module from day 1 to day 7. Never touch another member's files.

- Phases 1 and 2 are fully independent — each module uses mock data or its own test data. No one waits on anyone.

- Phase 3 is when modules connect. Member 1 imports Member 3's signal_aggregator.py (one file copy). Member 2 reads from Member 1's API. Member 4 reads from Member 1's API. This is the only cross-member connection.

- Use Antigravity to write all code — paste the prompt, review the output, test it, move on.

- Gemini 2.5 Flash is the free model to use for the app's AI calls. Do NOT use Gemini Pro inside the app — it has lower free tier limits.

- If Antigravity quota runs out (7-day lockout risk): use Google AI Studio directly to write code with Gemini, or use the free tier of Claude.ai as backup.

- Challenge selection form MUST be submitted by May 15. Do this before any coding.